**Jan & Feb (Sarah & Fiona work together)**

* Jan 11-15
  + Shadow the creation of a Shiny app for CVD risk data
  + Try and run the code on your own
  + (If time) try and look at a different metric than proportion of people with zero risk factors
* Jan 18-22
  + Practicing the basics with R
* Jan 25-29
  + Data cleaning
  + Understanding the data
  + Start thinking about what questions can we answer with this data
* Feb 1-5
  + Practice with plotting
    - How to answer questions with data
  + Shiny designs and wireframes
  + Creating a Github Account
* Feb 8 -12
  + Practice with UI programming
    - Boxes, user inputs, tabs, etc.
* Feb 15-19
  + Server-side programming
  + Connecting reactive elements
  + Debugging and publishing app
* Feb 22-26
  + Extra time for Shiny project
  + \*OR other advanced topics
    - Maps
    - Twitter data
    - Pop-ups
    - Loading spinners
    - Etc.

**March - June (Fiona leads her own Shiny project)**